Retainage

Does Florida withhold retainage?

Yes, as provided by Standard Specifications 9.5 and the Construction Project Administration Manual (CPAM):

- FDOT pays contractors in part based on work completed each month (monthly estimates).

- FDOT withholds a portion of the payment as retainage when the project has used more than 75% of the contract time and when the work performed exceeds the contract amount by more than 15%.

- The retained amount is 10% of the money due on the current payment estimate.

- FDOT also withholds payments if there are issues, like defective work or if the contractor is out of compliance with contract conditions.

- Retainage is released on the final estimate. Retainage may be reduced after final acceptance to $1000 if the contractor submits all required documentation.

- Additionally, FDOT may deduct any money owed by the contractor to the Department.

Per CPAM 5.11, , use these steps to calculate retainage:

- Start with the estimate for the project, which can include various adjustments like fuel costs, bitumen costs, CPF (Cost of Price Fluctuation), and potential liquidated damages, among others.

- Exclude the retainage amount from this estimate.

- Run the report “PrC Pay Estimate Report” also known as the TSO Estimate Report. This report will help determine the final payment amount.

- Look at the “Change This Estimate” column in the report, which represents the amount payable to the contractor.

- Take this amount and move the decimal point one place to the left (which is the equivalent to 10%).

- Round to the nearest penny.

- The rounded amount is the retainage to withhold from the payment to the contractor.

To apply the retainage to the monthly estimate, use these steps:

- Once the retainage amount has been calculated by the above method, go to the project that earnings are being made against.

- Apply the calculated retainage as a “Contract Adjustment” to the project’s estimate.

- Process the estimate again with the retainage adjustment included.