## Slide 1: Do You Know TREV?
Processes and Procedures on How to Correctly Submit
Typicals, Roundabouts, Exceptions and Variations

## Slide 2: What is TREV?
TREV is an acronym used to describe the newly improved approval process for:
          Typical sections,
          Roundabouts,
          Exceptions, and
          Variations

## Slide 3: Outline
What is TREV?
Scheduling Meetings
Typical Section Approval Process
  Submittal
  Format/Checklists
  Review Process
Exception and Variation Approval Process
  Submittal
  Format/Checklists
  Review Process
Roundabout Approval Process
  Submittal
  Review Process
TREV Database

## Slide 4: TREV Meeting Requests
Your main point of contact should always be your FDOT PM
When the TREV package is ready for review, the FDOT PM will request a meeting
The deadline for scheduling a meeting is noon on Monday for the next available Wednesday afternoon
  All requests submitted after noon will be postponed to the next available week
Meetings are not scheduled unless the completed TREV package is submitted.
  UNLOCKED electronic version or ORIGINAL signed and sealed version with the EOR’s signature

## Slide 5: Typical Sections

## Slide 6: Typical Section Approval Process -Submittal
There are two formats available in the FDOT CADD Software for the development of typical section packages as described in FDM 120.2.3:
  Digitally signed and sealed Typical Section. The Typical Section Package consists of a Cover Sheet and Proposed Typical section Sheets.
  2017 PPM Typical Section Packages as described in PPM Volume 1, Chapter 16. This format may be used for projects that do not require context classification and are manually signed and sealed.
Typical sections must be submitted prior to initial engineering AND after coordination with your FDOT PM and the subsequent offices
Off-system typical sections must be submitted for review with FDOT prior to seeking local agency signatures
Notes: Structures, Bike/Ped, Right of way, drainage, PLEMO, Traffic Ops

## Slide 7: Typical Section Approval Process Digital Checklist
Cover sheet with the financial project ID number, project location map, and consultant information.
Signature sheet that provides signature lines for each engineer that will digitally sign the sheet.
EOR statement that explains that the digital file is the record document, not a printed copy (see PPM Vol. 2 Ch. 3 Exhibits for examples) in their signature.
Data sheet with no space for signatures.
Unlocked version sent via email.

## Slide 8: Typical Section Approval Process Digital Format

## Slide 9: Typical Section Approval Process Digital Format
District Project Development Manager
Delegated to District Bicycle/Pedestrian Coordinator

## Slide 10: Typical Section Approval Process -Concurrence
Typical Section/Design Speed:
Steven C. Braun, PE
District Design Engineer
Posted Speed:
Mark Plass, PE
District Traffic Operations Engineer
Typical Section:
Cesar Martinez, PE
District Project Development Manager
Context Classification:
Alexander Barr, PE
District Bicycle/Pedestrian Coordinator
Typical Section:
Ramon Otero, PE
District Structures Engineer

## Slide 11: Typical Section Approval Process Digital Format

## Slide 12: Typical Section Approval Process Digital Format
Context class must be identified by the FDOT PLEMO office
For Off-system projects, may need to Add Florida Greenbook under Criteria

## Slide 13: Typical Section Approval Process Traditional (Non-Digital) Format
Use new format from FDM
Add signature blocks from PPM exhibits
Add additional signature blocks as appropriate
Posted speed concurrence and context class concurrence should only be on the cover sheet when using new format

## Slide 14: Typical Section Approval Process
TIPS for success:
  Don’t start what you can’t finish
  Ensure that the signature blocks are included as necessary on resurfacing typicals
  Show existing range of cross slopes per lane
    Make it clear whether they will be corrected or match the existing
  Show all work inside FDOT R/W or appropriate type of easements
  Resubmit all previous versions
  Context classification needs to be identified by FDOT PLEMO Office
Notes: Digital vs traditional signatures, verify with local agency about their capabilities

## Slide 15: Roundabouts

## Slide 16: Roundabout Approval Process
Evaluate intersections for roundabouts in accordance with FDM Chapter 116
Review with your FDOT PM
Each step requires approval of DDE/DTOE
Three-strep evaluation process

## Slide 17: Resubmittals
The first review meeting will likely result in minor comments.
Any comments entered into the database will be emailed to the FDOT PM
You will be asked to address the comments and resubmit the package
If a second meeting is needed you will be notified.
When all comments are addressed, the package will be routed for signatures
Upon final approval, the package is uploaded to PSEE and the original returned to the FDOT PM

## Slide 18: Exceptions & Variations

## Slide 19: Exception/Variation Approval Process
The write-up should be based on the process described in FDM Chapter 122
Initial reviewer is the FDOT PM prior to requesting a meeting
Depending on the complexity of the issues, the FDOT PM will determine if you need to attend the review meeting or be available via phone
A detailed review of the package will be done subsequent to the meeting
The marked up version must be included in all subsequent submittals
Once approved by the committee and entered into PSEE:
  Variations will be returned to the FDOT PM
  Exceptions will be forwarded to CO for review and approval

## Slide 20: Exception/Variation Approval Process Digital Checklist
Cover sheet with the financial project ID number, project location map, and consultant information.
Signature sheet that provides signature lines for each engineer that will digitally sign the sheet, including the District Traffic Operations Engineer (DTOE), the District Project Development Manager (DPDM), the District Structures Engineer (DSE), and the District Design Engineer (DDE).
EOR statement that explains that the digital file is the record document, not a printed copy (see PPM Vol. 2 Ch. 3 Exhibits for examples) in their signature.
Data sheet with no space for signatures.
Unlocked version sent via email.

## Slide 21: Exception/Variation Approval Process
TIPS for success:
  Follow topics described in the FDM for the exception/variation write up
  Include crash summary data
  Review and discuss long forms for applicable crashes

## Slide 22: TREV Database

## Slide 23: TREV Database
The purpose of the TREV database is to track the status of all pending EVTs. It is basically a one-stop shop for all submittals, changes, reviews and comments.
Each time a PM submits a package, it is logged into the database concurrent with scheduling the meeting.
If no meeting is required, the document is still logged.
It contains project information as well as a copy of each version of the document that was submitted for review along with the date of and the comments from each review.
The database minimalizes resubmitting documents with the same errors and bypassing the TREV process and assists with obtaining the appropriate signatures.

## Slide 24: Process Improvements
Changes made to improve process:
  Dedicated mailbox established – D4TREV@dot.state.fl.us
  Standard naming convention –
  Database more accessible

## Slide 25: TREV Database

## Slide 26: TREV Database

## Slide 27: “This is a process. Growth and improvement takes time. Don’t expect fast results, if you want good results.”