## Slide 1: Public Involvement Process
PD&E and Design Phases

## Slide 2: Public Involvement Process PD&E
What do you need?
How do you get everything approved?
Documents Distribution
Notes: Project Kickoff
Alternatives workshop
Public hearing

## Slide 3: Public Involvement Process PD&E – What do you need?
Newspaper Advertisement
Florida Administrative Register (F.A.R) Advertisement
Public Notice Advertisement
Project Location Map
Notification Letters
  Elected officials, Agency officials, Native American Tribes, ETAT Members, Property owners and other Stakeholders.
Press Release
Routing Sheet for approval
Notes: Elected officials: senators, state reps, commissioners.
Agency officials = appointed: county eng., MPO directors, etc.
ETAT = agency representatives that comment on the ETDM projects.
Stakeholders: interested parties not necessarily property owners

## Slide 4: Public Involvement Process PD&E - What do you need?
Create a list of:
  Elected officials
  Agency officials
  Native American Tribes
  ETAT Members
  Property Owners
  Other Stakeholders

## Slide 5: Public Involvement Process PD&E - How do you get everything approved?
  Use the correct routing sheet (PD&E or Design)
    Some letters will be routed/approved differently
  Some letters will be routed through management and ultimately signed by the District Secretary.
    Elected officials and Native Americans
  The rest of the notification letters will be routed up to the Project Development Manager and finally signed by the Project Manager.
    ETAT Members, Agency officials, property owners and other stakeholders.

## Slide 6: Public Involvement Process PD&E - How do you get everything approved?
Newspaper Ad.
Florida Administrative Register (F.A.R) Ad.
ALL Notification Letters
Public Notice
Project Location Map
Press Release

## Slide 7: Public Involvement Process PD&E – Documents Distribution
District Secretary emails invitations to elected officials 25 days prior to each public meeting.
  The public notice ad should be included with this invite.
PM mails invitations to Native Americans (signed by our district secretary) 25 days prior to each meeting.
  The public notice ad should be included with this invite.
PM mails invitations to stakeholders, and emails invitations to ETAT members and agency officials 23 days prior to each public meeting (signed by FDOT Project Manager)
  The public notice should be included with this invite.
PM mails invitations to Property Owners 23 days prior to each public meeting (signed by FDOT Project Manager)
  The project location map should be included with this invite.
Florida Administrative Register (F.A.R) Advertisement
  To be published no later than 7 days before the public meeting
Publish newspaper Ad 7 to 10 days prior to the public meeting.
  ONLY for Public Hearings, there will be an additional newspaper ad 21 days prior to the meeting
Submit press release to D4’s PIO — at least 7 days prior to the meeting.
Notes: Florida Administrative Register (F.A.R) Advertisement
  7 days before the public meeting. Consultant is the one that must publish this. Account with the department of state clearing house.

## Slide 8: Public Involvement Process PD&E – Documents Viewing
All documents must be available for public viewing from 21 calendar days prior to the hearing date to 10 days after the hearing.
  It is preferred that at least two locations are chosen.
  It is preferred that at least one of the locations should be open to the public after business hours and/or on at least one day of the weekend .

## Slide 9: Public Involvement Process Design
What do you need?
How do you get everything approved?
Documents Distribution

## Slide 10: Public Involvement Process Design - What do you need?
Create a list of:
  Elected officials
  Agency officials
  Native American Tribes (only for projects that follow a PD&E)
  Property Owners
  Other Stakeholders
Notes: Elected officials: senators, state reps, commissioners.
Agency officials = appointed: county eng., MPO directors, etc.
ETAT = agency representatives that comment on the ETDM projects.
Stakeholders: interested parties not necessarily property owners

## Slide 11: Public Involvement Process Design – What do you need?
Notification Letters
  Elected officials, Agency officials, Native American Tribes, and Stakeholders.
Public Information Workshop Flyer
  Flyer format will depend on the type of project
Routing Sheet for approval
Notes: Public Information Workshop Flyer
  Flyer format will depend on the type of project- we have one for RRR, Widening and minor projects that require no meetings.

## Slide 12: Public Involvement Process Design - How do you get everything approved?
  Use the correct routing sheet (PD&E or Design)
  Some letters will be routed through management and ultimately signed by the District Secretary.
    Elected officials
    Native Americans (if it had a PD&E)
  The rest of the notification letters will be routed to the District Design Engineer and finally signed by the Project Manager.
Notes: rest of the notification letters go to: Agency/appointed and other steakholders

## Slide 13: Public Involvement Process Design – Documents Distribution
District Secretary emails invitations to elected officials 25 days prior to the Public Information Workshop.
  The Public Information Workshop Flyer should be attached to this invite.
PM mails the Public Information Workshop Flyer 23 days prior to the Public Information Workshop to property owners and stakeholders.
Notes: Once you get all letters and the flyer approved by management………..
Stakeholders: police, business owners, etc.

## Slide 14: Public Involvement Process Additional Information
Costs:
  Mail out postage
  Off duty police officer
  Court reporter (Public Hearings only)
  Translator
Locations for ALL public meeting/hearing/design workshop should comply with the Americans with Disabilities Act (ADA).
  Preferably within the project corridor or as close as possible.
When scheduling any public meeting/hearing/design workshop, avoid any conflict with:
  Other FDOT public meetings
  City or County board/council meetings
  Major local events (elections, seasonal events, etc)
  Holidays
Notes: Police Officer: to be included in ALL public meetings.
Volume 1- section 6.5:
They are required to work with a state certified translator that swears in on the record like they do in court). The court reporting agency should be able to refer/recommend the consultant to a State certified translator.
Note: When needed or anticipated during a project, the Consultant Project Manager must include court reporters, translators and off duty law enforcement services as sub-consultants during the contract negotiations. These services were previously handled as expenses. Companies/entities providing these services must now be added as sub-consultants to the overall Consultant team.

## Slide 15: Public Involvement Process Additional Information
Following any public meeting or hearing, a summary must be provided to FDOT by the next day.
Visit the Knowledge Base
  Templates
  Samples
Visit D4 PLEMO SharePoint.
Contact Jorge Padron
  X 4320
Notes: If in doubt……..

## Slide 16: Public Involvement Process
Notes: If in doubt……..