## Slide 1: SWAT that project
Design Consultant Workshop
February 26, 2018

## Slide 2: What is SWAT?
By now, you should know what SWAT stands for…
Special Weapons And Tactics

## Slide 3: What is SWAT?
By now, you should know what SWAT stands for…
Some (new) Way to Aggravate Technical professionals

## Slide 4: What is SWAT?
StateWide Acceleration Transformation
It’s not a project…it’s a process.
Expediting project delivery
Project streamlining

## Slide 5: SWAT “Facts”
A process used on all projects, regardless of FUNDING type
(state or federal)
Early Coordination/Communication and Combines and simplifies reports
Reduces Time in the project schedule
Advances Activities in project schedule (Pre-Work)

## Slide 6
Traffic
Surveys
Roadway
Environmental
ETDM
Develop Purpose and Need
ETAT Comments/Responses
Data Collection
Pre-work

## Slide 7
Traffic
Surveys
Baseline
Seagrass, Wildlife, Wetland, Contamination
ETDM
Programming Summary Report
List of Technical Reports
Traffic Data Collection Reports
Pre-work
(Deliverables)

## Slide 8
PD&E
PD&E
LDCA
Pre-work
Design
R/W
LDCA
Design
R/W
Production
R/W
Review
Traffic Data Collection & Projections
Environmental Data & Coordination
Survey & Aerials
Stakeholder Outreach
More Efficient Work Processes
Project Screening & Scoping Meeting
Before SWAT
After SWAT

## Slide 9: Contract Possibilities
PD&E
And
Design
Or PD&E with an optional service for Design
PD&E
Design
In order to capture the benefits of allowing the same design team to complete both the PD&E and final design phases, the Department set guidance which allowed more contract procurement flexibility. The following options are now available:
  One contract for both PD&E and design;
  One contract for PD&E with an optional service for Design; or
  Two separate contracts procured at the same time or separately.

## Slide 10: Summary
SWAT – StateWide Acceleration Transformation
SWAT “Facts”
  Is a process…regardless of Funding
  Advances Activities = Pre-work
  Overlaps Phases
  Reduces Time in project schedule

## Slide 11
The End