## Slide 1: Change Management Board
October 26, 2021

## Slide 2: Welcome and Call for Quorum
Amy DiRusso, P.E., FDOT D3
CMB Chairman

## Slide 3: Agenda
Time | Item | Lead
1:00 – 1:05 | Welcome and Call for Quorum | Amy DiRusso
1:05 – 1:10 | Previous Meeting Action Items | Amy DiRusso
1:10 – 1:20 | SunGuide Software Update | Christine Shafik
1:20 – 1:30 | Enhancement #1 SG-5811 - Search Historical Reports by FHP CAD & Case# (VOTE) | Tucker Brown
1:30 – 1:40 | Enhancement #2 SG-5561 - Give permitted users the ability to assign an active event to a user (VOTE) | Tucker Brown
1:40 – 1:50 | Enhancement #3 SG-4649 - Keep DMS device icons on map when using TVT configuration (VOTE) | Tucker Brown
1:50 – 2:00 | Enhancement #4 SG-5849 - New Report – Cameras that haven’t been used (VOTE) | Tucker Brown

## Slide 4: Agenda
Time | Item | Lead
2:00 – 2:10 | Enhancement #5 SG-5806 - Adding multiple activities to a responder at one time instead of only one at a time (VOTE) | Tucker Brown
2:10 – 2:20 | Enhancement #6 SG-5093 - Change the Lane Mapping Icons (VOTE) | Tucker Brown
2:20 – 2:30 | Enhancement #7 SG-4868 - Associate Free Text Fields with Event Fields in Message Templates (VOTE) | Tucker Brown
2:30 – 2:40 | Enhancement #8 SG-5592 - Data Archive is Not Correctly Rolling Up Bin Data (VOTE) | Tucker Brown
2:40 – 2:50 | Enhancement #9 SG-3225 - RWIS requested enhancements to GUI (VOTE) | Tucker Brown
2:50 – 3:00 | Enhancement #10 SG-3047 - Multi-select cameras into new video wall window from map (VOTE) | Tucker Brown

## Slide 5: Agenda
Time | Item | Lead
3:00 – 3:10 | Enhancement #11 SG-5143 - Make Chronology report be able to be generated entirely or only in sections of interest (VOTE) | Tucker Brown
3:10 – 3:20 | SG 8.0 Issues: Root Cause Analysis | Tucker Brown
3:20 – 3:30 | SG 8.0 Release: Lessons Learned | Christine Shafik
3:30 – 3:55 | Open Discussion | Amy DiRusso
3:55 – 4:00 | Review Action Items | Amy DiRusso

## Slide 6: Previous Meeting Action Items
Amy DiRusso, P.E., FDOT D3

## Slide 7: Previous Meeting Action Items
Owner | Action Item
FDOT CO / All Districts | Derek Vollmer asked districts for input on what functionality in the districts’ WWD systems not currently in SunGuide or not following specs.
FDOT CO / All Districts | Mark Dunthorn asked districts which SunGuide systems are in use to help guide FDOT CO in putting together district team participating in the R8.1 IV&V.
FDOT CO | Jennifer Fortunas wants to have further discussions with the SunGuide team on how to get access to SunGuide data.
FDOT CO | John Hope asked for a list of supported products to be provided with each release.
SwRI | Tucker Brown to revisit EM response plans and messaging related to one of the presented Jira issues and present details at the design review.
All Districts | Any districts who wish to volunteer to support R8.1 testing should reach out to Christine.

## Slide 8: SunGuide Software Update
Christine Shafik, P.E.
State TSM&O Software Engineer

## Slide 9: SunGuide 8.0 Release and Hotfixes
SG 8.0 released to districts - 12/17/2020
SG 8.0 Hotfix 1 released to districts – 1/22/2021
SG 8.0 Hotfix 2 released to districts – 3/3/2021
SG 8.0 Hotfix 3 released to districts – 4/9/2021
SG 8.0 Hotfix 4 released to districts – 5/6/2021
SG 8.0 Hotfix 5 released to districts – 8/20/2021

## Slide 10: SunGuide Release 8.0 Hotfix 6
SG 8.0 Hotfix 6 is planned for release in November.
  Includes over 30 bug fixes relating to:
  Event Management
  Auditing
  Configuration Editor
  Executive Handler
Notes: Included in HF 6:
SG-6032 Cannot Audit an event to "False Alarm"
SG-6023 -04:00 shows in time of incident line of Executive Notification
SG-6010 Executive Handler keep crashing on some servers
SG-6008 "Find on Map" is gray out for RMS devices
SG-5999 EM becomes unresponsive and requires restart
SG-5996 RCA Configuration and Device Permission
SG-5990 TIM presentation region is missing
SG-5987 Creating an Event from a TSS Alarm Assigns no Owner
SG-5980 Detector Data Detail Report is not accurate
SG-5978 Travel times failing to post
SG-5973 Config Editor complains about CPU process thresholds above 100
SG-5962 Issues with device uptime reports
SG-5956 Auditing Wrong Way Driver Events
SG-5953 DMS Font Auto-Management sending incompatible font numbers
SG-5940 Executive Notification don't always generate
SG-5936 TIM Message Format
SG-5920 AVL/RR Icon colors not updating
SG-5906 SG Slow Performance
SG-5900 EM list not updating lane closure/opening
SG-5897 SAS messages not posting
SG-5894 Camera Blocking
SG-5893 Auditing TImestamp of Event Type Doesn't Work
SG-5881 DMS Response Plans
SG-5874 Response Plan defaulting to 255 priority
SG-5841 Shoulder Blocking/Lane Blocking - Clear and Reopen Times
SG-5820 Unable to modify event location
SG-5791 WWD TAM using the default event type template
SG-5775 Various report issues in D5
SG-5760 Associated events in the TAM interface do not open the event.
SG-5725 Auditing Event Times Does not Work
SG-5007 Floodgate message library not loading completely
SG-4713 Response Plan dialog appearing to show wrong merged messages

## Slide 11: SunGuide Release 8.1
  Factory Acceptance Testing held 8/30/21 - 9/2/21.
  Received input from the districts on questions arising from FAT at the Big FAT SSUG.
  Currently in IV&V Testing.
  District Reps invited to participate in IV&V.
  Received input from the districts on questions arising from first rounds of IV&V at the recent SSUG.
  On track for release within the next two weeks.
Notes: Complete list of SG 8.1 enhancements:
SG-5410 Question about new Executive Notification
SG-3335 Alert the operator when a travel time is double (or some other ratio) the free flow travel time
SG-2510 Indicate removed items in Current Response Plan list prior to plan activation
SG-4209 Use polyline instead of a single point for road closures
SG-4985 Ability to configure response plan search radius by event type
SG-3143 Status Logger Filters
SG-2364 Log username of user that changes device status
SG-564 Remove List Options without Deleting
SG-5065 Add support for authentication via Active Directory
SG-4781 Request update of integrated VLC libraries
SG-3338 Allow floodgates to be scheduled through SAS
SG-3925 Add assigned Beat to Road Ranger information in Event Reports
SG-2493 Icon enhancement for Arterial DMS
SG-5278 Blank Out Signs and Over Height Vehicle Detection Devices
Integration
SG-5236 TPS Alarm when a Space has been Occupied for an Extended Time
SG-5470 Carmanah Wrong Way Driver
SG-5327 TrafficVision video analytic alerts
SG-5303 MH Corbin WWD Integration

## Slide 12: Next Major SunGuide Release
  The cut-off for enhancements to be considered for the next major release is January 2022.
  If you have proposed enhancements that need to be prioritized for the next release, please get the Jiras in ASAP.
  Contact Christine Shafik if any proposed enhancements need special priority for discussion at upcoming SSUG Meetings.

## Slide 13
Announcements
  The ITN for the Development and Support of the Next Generation Statewide Express Lanes Software (SELS) has been advertised.
  The Cone of Silence is in effect!
  Please direct all questions to: Sherill Johnson, FDOT Procurement Office Phone: (850) 414-4381

## Slide 14: Enhancement #1: SG-5811 - Search Historical Reports by FHP CAD & Case#
Tucker Brown

## Slide 15
Current State and Enhancement
  Current State
  Some reports contain the FHP CAD # but not the Case #.
  Neither the CAD # or Case # is searchable
  Enhancement
  Show the CAD # and Case # on reports that currently have the CAD #.
  Add a filter to the report to allow filtering for either the CAD # or the Case #.
  Will initially only be added to reports that have the CAD #.

## Slide 16: LOE
Estimate: $4k

## Slide 17
QUESTIONS?
COMMENTS?

## Slide 18: VOTE NOW
Select the link for: https://www.questionpro.com/t/ABslzZpTra Enhancement #1: SG-5811 - Search Historical Reports by FHP CAD & Case#

## Slide 19: Enhancement #2: SG-5561 - Give permitted users the ability to assign an active event to a user
Tucker Brown

## Slide 20
Current State and Enhancement
  Current State
  Operator can take or release ownership of events.
  Enhancement
  Allow a user with permissions to assign an event to a user that is logged into the system.
    Used to make sure events are picked up by a user and don’t slip through the cracks.
  Ownership change will be added to the event chronology.

## Slide 21: LOE
Estimate: $7k

## Slide 22
QUESTIONS?
COMMENTS?

## Slide 23: VOTE NOW
Select the link for: https://www.questionpro.com/t/ABslzZpYMJ
Enhancement #2: SG-5561 - Give permitted users the ability to assign an active event to a user

## Slide 24: Enhancement #3: SG-4649 - Keep DMS device icons on map when using TVT configuration
Tucker Brown

## Slide 25
Current State and Enhancement
  Current State
  When configuring a Travel Time Link, all icons are removed from the map except the TSS links so the user can choose the links for the travel time.
  Enhancement
  Make icons visible at all times, but modes will make the icons read only with no context menu.
    Icons configuration would still allow users to show/hide icons.

## Slide 26: LOE
Estimate: $12k

## Slide 27
QUESTIONS?
COMMENTS?

## Slide 28: VOTE NOW
Select the link for: https://www.questionpro.com/t/ABslzZpYMf
Enhancement #3: SG-4649 - Keep DMS device icons on map when using TVT configuration

## Slide 29: Enhancement #4: SG-5849 - New Report – Cameras that haven’t been used
Tucker Brown

## Slide 30
Enhancement
  Enhancement – Real Time Check
  A need was identified to track the operators’ use of cameras.
    Each camera will include a flag to indicate if the system should monitor it for use.
  A real time check would be done on a configurable interval to check that an operator has PTZ’ed a camera within a configurable time period.
  If cameras were found to be untouched, a pop-up notification would be sent to the Operator Map of users with permission.
    List of cameras would be sent in the pop-up.

## Slide 31
Enhancement
  Enhancement – Historical Reporting
  A report would also be generated so that the same information could be reported in report form over a given time period.
      Actions done by the SAS system (scheduled camera movements) would be excluded from the report.
        Should this be considered for the Real-Time Check, as well?

## Slide 32: LOE
Estimate: $19k

## Slide 33
QUESTIONS?
COMMENTS?

## Slide 34: VOTE NOW
Select the link for: https://www.questionpro.com/t/ABslzZpYMq
Enhancement #4: SG-5849 - New Report – Cameras that haven’t been used

## Slide 35: Enhancement #5: SG-5806 - Adding multiple activities to a responder at one time instead of only one at a time
Tucker Brown

## Slide 36
Current State and Enhancement
  Current State
  In the Operator Map, SPARR, and RRXML, operators and responders can only add one activity at a time.
  Enhancement
  Allow multiple activities to be added via the Map or through the Road Ranger applications.
  Add a sort order to the activities to potentially rearrange the list.

## Slide 37: LOE
Estimate: $13k

## Slide 38
QUESTIONS?
COMMENTS?

## Slide 39: VOTE NOW
Select the link for: https://www.questionpro.com/t/ABslzZpYM2
Enhancement #5: SG-5806 - Adding multiple activities to a responder at one time instead of only one at a time

## Slide 40: Enhancement #6: SG-5093 - Change the Lane Mapping Icons
Tucker Brown

## Slide 41
Current State and Enhancement
  Current State
  Some of the lane mapping icons have the same icons as other types.
  Enhancement
  Change icons to have a configurable image.

## Slide 42: LOE
Estimate: $15k

## Slide 43
QUESTIONS?
COMMENTS?

## Slide 44: VOTE NOW
Select the link for: https://www.questionpro.com/t/ABslzZpYNB
Enhancement #6: SG-5093 - Change the Lane Mapping Icons

## Slide 45: Enhancement #7: SG-4868 - Associate Free Text Fields with Event Fields in Message Templates
Tucker Brown

## Slide 46
Current State
  When a Response Plan template has a tag which doesn’t have data in the event, the tag is removed.
  If the tag needed some additional text (e.g. preposition), the additional text is not removed with the tag.

## Slide 47
Enhancement
  Allow the message template to associate static text with template tag.
  If the tag is removed, the associated text for the tag would also be removed.

## Slide 48: LOE
Estimate: $12k

## Slide 49
QUESTIONS?
COMMENTS?

## Slide 50: VOTE NOW
Select the link for: https://www.questionpro.com/t/ABslzZpYNM
Enhancement #7: SG-4868 - Associate Free Text Fields with Event Fields in Message Templates

## Slide 51: Enhancement #8: SG-5592 - Data Archive is Not Correctly Rolling Up Bin Data
Tucker Brown

## Slide 52
Current State and Enhancement
  Current State
  When archiving bin data (volume based on vehicle length) for TSS, the data for rollups is averaged.
  Averaging was deemed to be not useful.
  Enhancement
  The data for the bins will be summed and stored along with the rollup.
  This will replace the averaging in the database.

## Slide 53: LOE
Estimate: $6k

## Slide 54
QUESTIONS?
COMMENTS?

## Slide 55: VOTE NOW
Select the link for: https://www.questionpro.com/t/ABslzZpYNS
Enhancement #8: SG-5592 - Data Archive is Not Correctly Rolling Up Bin Data

## Slide 56: Enhancement #9: SG-3225 - RWIS requested enhancements to GUI
Tucker Brown

## Slide 57
Enhancement
  Change the RWIS icon to indicate the alert status and type of alert (wind, water, snow, etc.).
  In addition to the field highlighting when a warning or alert threshold is reached, highlight the device name in the status dialog in same color to easier find the device in alert state.
  Add a filter on the RWIS status dialog for only devices in the alert state.

## Slide 58
Enhancement
  The hover text for the RWIS icon should list any measurements in the warning or alert state, including the name and value.

## Slide 59: LOE
Estimate: $16k

## Slide 60
QUESTIONS?
COMMENTS?

## Slide 61: VOTE NOW
Select the link for: https://www.questionpro.com/t/ABslzZpYNi
Enhancement #9: SG-3225 - RWIS requested enhancements to GUI

## Slide 62: Enhancement #10: SG-3047 - Multi-select cameras into new video wall window from map
Tucker Brown

## Slide 63
Current State and Enhancement
  Current State
  A single camera can be sent to a Desktop video wall and then others can be added later.
  The map does not support multi-selection of devices.
  Enhancement
  Allow a selection of an area on the map. Once selected, the operator would get options for selected icons.
  Cameras could be sent to the Desktop video wall.
  DMS could be selected for a message to send to all signs.

## Slide 64: LOE
Estimate: $11k

## Slide 65
QUESTIONS?
COMMENTS?

## Slide 66: VOTE NOW
Select the link for: https://www.questionpro.com/t/ABslzZpYNm
Enhancement #10: SG-3047 - Multi-select cameras into new video wall window from map

## Slide 67: Enhancement #11: SG-5143 - Make Chronology report be able to be generated entirely or only in sections of interest
Tucker Brown

## Slide 68
Current State and Enhancement
  Current State
  Chronology Report only allows a user to generate the full report.
  Enhancement
  Allow the user to generate the Chronology Report for an event but filter down to specific chronology items.
  Example – Filter down to only the DMS items of the event to run a report on the DMS messages posted for the event.
  Add same functionality to a RISC Chronology Report

## Slide 69: LOE
Estimate: $13k

## Slide 70
QUESTIONS?
COMMENTS?

## Slide 71: VOTE NOW
Select the link for: https://www.questionpro.com/t/ABslzZpYNs
Enhancement #11: SG-5143 - Make Chronology report be able to be generated entirely or only in sections of interest

## Slide 72: SG 8.0 Issues: Root Cause Analysis
Tucker Brown

## Slide 73
7.2 and 8.0 Releases
  Both the 7.2 and 8.0 had large enhancements that touched large portions of the system:
  7.2
      EM Approaches
      DMS Font Management
  8.0
      DMS Alignment/Images
      RCA
      Timezone

## Slide 74
Root Cause
Chart: JIRA Issue Causes From issues Resolved Since Release 8.0
| Not 8.0 Related | DMS Alignment/Images | Timezone addition | RCA changes | Contacts (CNA) | 8.1 Smaller Enhancement Issues | Related to 7.2 EM Changes
 | 34 | 15 | 17 | 2 | 9 | 11 | 19

## Slide 75
Conclusions
  58% of all issues found were related to the major changes to 7.2 or 8.0.
  32% of issues were not related to 8.0 and were existing software issues.
  Only 10% of issues were from small enhancements from 8.0.

## Slide 76
QUESTIONS?
COMMENTS?

## Slide 77: SG 8.0 Release: Lessons Learned
Christine Shafik, P.E.
State TSM&O Software Engineer

## Slide 78
Lessons Learned
  Included more regression testing in IV&V.
  Provided IV&V test cases to SwRI.
  Expanded IV&V testing to two different versions of SQL server and two different versions of Windows server.
  Added a tester from district operations to assist in conducting IV&V.

## Slide 79
Lessons Learned
  Invited representatives from the districts to participate in IV&V
  (both dry runs and formal IV&V).
  Will have one pilot deployment of SunGuide 8.1 before statewide release.

## Slide 80
Conclusions
  Release 8.1
  This release does not contain ANY widespread code change over many subsystems.
  Risk for this release should be LOW.

## Slide 81
QUESTIONS?
COMMENTS?

## Slide 82: Open Discussion
Amy DiRusso, P.E., FDOT D3
CMB Chairman

## Slide 83: Review of Action Items
Amy DiRusso, P.E., FDOT D3
CMB Chairman

## Slide 84: Have a Nice Day