Form FM-SE-15

Software Development Plan

TEMPLATE

TEMPLATE Version: 2.0

TEMPLATE Approval Date: 12/09/2024

Procedure for Using this Template to Create a Deliverable:

- Enter your name, firm, and date in the Author Field Document control panel.

- Replace [bracketed text] and empty sections with your project information and/or document content.

Note that bracketed text in blue italics is surrounded by brackets, using the document’s font, with the instructions on the content with which to replace the instructions. When you remove or highlight the entire bracketed portion and replace with text, the text should appear in the desired text format of the document. Also, the Document Title is a property/field of the document visible from the file system and will appear differently than with blue italics and can utilize the “Update Field” functionality.

- Each section contains instructions preceded with a checkbox   for that section in blue italics. Additional helpful information and description of the required content for that section will be indicated as well, next to the lightbulb icon .

- Some sections also contain boilerplate text to use as a starting point. Review and modify the boilerplate content, if it exists, and add additional content as necessary to fulfill the requirement of each section. Use the Styles H1 – H5 for section headers, Figure Caption for captions below figures, and Table Caption for captions above tables so that the Table of Contents, List of Figures, and List of Tables can be automatically updated.

- Define acronyms at the first usage in parenthesis after the expanded term and add to the “List of Acronyms” section.

- Delete the template title page, these instructions pages, all blue instructions, and the detailed instruction notes and examples that are identified with the lightbulb  throughout the document.

- Update the file name and file location in the document control panel by right-clicking the field, then select “Update Field.”

- Update the Headers and Footers to have the appropriate document title and version.

- Delete the List of Tables or List of Figures if they do not contain any items.

- Update the Table of Contents, List of Tables, and List of Figures by right-clicking and selecting “Update Field,” and then select “Update entire table.”

- Have the document modified and reviewed as appropriate, and have each reviewer and modifier enter their name, organization, and date in the document control panel.

- Submit the document for approval and go through the review/revision needed to obtain approval to finalize the document.

- Repeat the review cycle and resubmit for approval as needed to obtain approval to finalize the document.

- Enter the approver’s name, organization, and date in the “Approved By” section of the document control panel.

- Enter the approval date on the title page and in the footer throughout the document and update the revision history at the end of the document.

- Remove the DRAFT watermark on the title page and the content pages by entering the Edit Header and Footer mode of the document and deleting the DRAFT image.

- Print the document to PDF and review it outside of the Microsoft Word application.

- Submit the Word and PDF versions of the document as the final documents.

- Provide tables and graphics to display information, as needed:

  - Table styles may use the following example format, or others as needed

  - Placement of table captions above the table and left justified is recommended.

- Provide figures when need to convey information to augment written descriptions:

  - Placement of figure captions below and center justified is recommended.

Template Revision History

| Version | Date | Name | Description |
| --- | --- | --- | --- |
| 1.0 | 6/14/2018 | Unknown |  |
| 2.0 | 12/06/2024 | Steve Bahler Amber Greene | Update template to current template format and content. |

Software Development Plan for: insert project name

Version: insert version number

Approval date: insert approval date

| DOCUMENT CONTROL PANEL |  |  |
| --- | --- | --- |
| File Name: | [insert project file name] |  |
| File Location: | [insert project file URL] |  |
| Version Number: | [insert version #] |  |
| Name |  | Date |
| Created By: | [insert author name, organization] | [insert creation date] |
| Reviewed By: | [insert reviewer name, organization] | [insert review date] |
| Modified By: | [insert modifier name, organization] | [insert modified date] |
| Approved By: | [insert approver name, organization] | [insert approval date] |

Table of Contents

1.	Overview	1

1.1.	Scope	1

1.2.	Identification	1

1.3.	System Overview	1

1.3.1.	Operational Concept	2

1.3.2.	Computer Software Configuration Items	2

1.4.	Relationship to Other Plans	2

2.	Reference Documents	2

3.	Overview of Software Development Planning	2

3.1.	Requirements and Development	3

3.2.	Project Documentation	3

3.3.	System Life Cycle	3

3.4.	Software Development/Acquisition Strategy	3

3.5.	Schedules and Resources	3

3.6.	Training Requirements	3

3.7.	Other Planning Requirements or Constraints	3

4.	General Software Development Activities	3

4.1.	Development Process	3

4.2.	Development Methods	3

4.3.	Product Standards	4

4.4.	Reusable Products	4

4.4.1.	Incorporating Reusable Products	4

4.4.2.	Developing Reusable Products	4

4.5.	Critical Requirements	4

4.6.	Computer Hardware Resource Utilization	4

5.	Detailed Software Development Activities	4

5.1.	Project Planning and Oversight	4

5.2.	Establishing a Software Development Environment	5

5.3.	System Requirements Analysis	5

5.4.	System Design	5

5.5.	Software Requirements Analysis	5

5.6.	Software Design	5

5.7.	Software Implementation and Test/Code and Unit Test	6

5.8.	Software Integration and Testing	6

5.9.	System Integration and Testing	6

5.10.	System Acceptance Test	6

5.11.	Preparing for Software Use	7

5.12.	Preparing for Software Transition	7

5.13.	Software Configuration Management	7

5.14.	Software Product Evaluation	8

5.15.	Software Quality Assurance	8

5.16.	Corrective Action	8

5.17.	Technical and Management Reviews	8

5.18.	Other Software Development Activities	8

6.	Schedules and Activity Network	9

7.	Program Organization and Resources	9

8.	User Definitions	10

List of Tables

Table 1: Title	10

List of Figures

Figure 1: Title	10

List of Acronyms and Abbreviations

ConOps	Concept of Operations

CDMP	Configuration and Data Management Plan

CM	Configuration Management

CSCI	Computer Software Configuration Item

COTS	Commercial-off-the-Shelf

FDOT	Florida Department of Transportation

ITS	Intelligent Transportation Systems

PSEMP	Project Systems Engineering Management Plan

QA	Quality Assurance

SDP	Software Development Plan

SIT	Systems Integration and Testing

- A Software Development Plan (SDP) is recommended for projects that require the development of customized software packages not available as a commercial-off-the-shelf (COTS) software product. If COTS software is available, a Configuration Management Plan (See Template Form FM-SE-02) is recommended. A SDP is a dynamic document and is intended to be updated on a periodic basis to reflect organizational changes, lessons learned, new tools, and advances in methodologies. The SDP will not be typically directly applicable to the FDOT ITS engineer, since FDOT activities do not usually include software development. However, the SDP should be a requirement for the project subcontractors responsible for developing and submitting the SDP document and vendors developing the software package.

# Overview

- Update the Overview as applicable.

The Software Development Plan (SDP) establishes the software development approach, methodologies, tools, and procedures to be used during the analysis, design, development, testing, integration, deployment, and maintenance of the customized software for Florida Department of Transportation (FDOT) intelligent transportation systems (ITS) project [Insert Project Name].

## Scope

The SDP provides the means to coordinate schedules, control resources, initiate actions, and monitor progress of the development effort for [Insert Project Name]. The purpose of the document is to provide a detailed plan for the use of resources, methodologies, and techniques that provide for the development of the customized software.

## Identification

This section contains a full identification of the system to which this document applies, including, as applicable, identification number(s), title(s), abbreviation(s), version number(s), and release number(s). The project SDP is managed and controlled in accordance with the FDOT’s configuration management (CM) practices.

## System Overview

- For the System Overview, reference other systems engineering documents such as the Concept of Operations (ConOps), the Project Systems Engineering Management Plan (PSEMP) for additional details on the project, or other documents.

This section provides a brief description of the operational concepts and products that will be developed using this SDP.

### Operational Concept

- As a minimum, reference applicable operational concepts in the project’s Concept of Operations (ConOps).

### Computer Software Configuration Items

- As a minimum, reference applicable Configuration Items in the project’s Configuration Management Plan.

## Relationship to Other Plans

This section describes the relationship of the SDP to the other project management plans, including [Include plans from this list and others, as applicable]:

- Program management plans

- Project Systems engineering management plan (PSEMP)

- Hardware development plans

- Configuration and data management plans (CDMP)

- Quality management plans

- Quantitative management plans

# Reference Documents

This section lists the number, title, revision, and date of all documents referenced in this plan. [Include file locations, if possible]

- FDOT documents

- Project plans

- Operational procedures

- Engineering instructions

# Overview of Software Development Planning

This section establishes the context for the planning described in later sections. [Include items in the following list, as applicable]:

- Requirements and constraints on the system and software

- Requirements and constraints on project documentation

- Position of the project in the system life cycle

- Selected program/acquisition strategy or any requirement constraints on it

- Requirements and constraints on project schedules and resources

- Training required for project engineers, both initial and ongoing

- Other requirements and constraints, such as project security, privacy, methods, and standards, etc.

## Requirements and Development

- System and software requirements will be documented in the requirements database. Software requirements will be derived from the system requirements and allocated to computer software configuration items (CSCIs). Any additional system constraints are documented in the PSEMP.

## Project Documentation

- This section defines the tool(s) used to produce the project documentation (i.e., Microsoft Word, Microsoft Excel, etc.) and how document configuration will be controlled.

## System Life Cycle

- This section describes the life-cycle model used across FDOT ITS projects. The model encompasses the entire development process from requirements analysis through deployment.

## Software Development/Acquisition Strategy

## Schedules and Resources

- This section provides the detailed schedule for the project. The schedule depicts the assigned personnel as well as the critical path and any critical dependencies.

## Training Requirements

- This section defines the software development training requirements for the project software engineers.

## Other Planning Requirements or Constraints

# General Software Development Activities

## Development Process

- This section describes the software development process to be used. It also identifies planned software builds, their objectives, and the software development activities to be performed in each build.

## Development Methods

- This section identifies the software development methods (e.g., object-oriented methodology, etc.) to be used. It includes descriptions of the manual, automated tools, and procedures to be used in support of these methods.

## Product Standards

- This section provides reference to the standards to be followed for representing requirements, design, code, test cases, test procedures, and test results.

## Reusable Products

### Incorporating Reusable Products

- This section describes the approach to be followed for identifying, evaluating, and incorporating reusable software products, including the scope of the search for such products and the criteria to be used for their evaluation.

### Developing Reusable Products

- This section describes the approach to be followed for identifying, evaluating, and reporting opportunities for developing reusable software products.

## Critical Requirements

- This section describes the approach to be followed for handling requirements designated critical. For example:

- Safety assurance

- Security assurance

- Privacy assurance

- Assurance of other critical requirements

## Computer Hardware Resource Utilization

- This section describes the approach to be followed for allocating computer hardware resources and monitoring their utilization.

# Detailed Software Development Activities

- This section provides the plans for performing detailed software development activities, including the approach (i.e., methods, procedures, and tools).

## Project Planning and Oversight

- This section describes the approach to be followed for project planning and oversight, including the following:

- Software development planning

- Computer software configuration item test planning

- System test planning

- Software installation planning

- Software transition planning

- Following and updating plans, including the intervals for management review

## Establishing a Software Development Environment

- This section describes the approach to be followed for establishing, controlling, and maintaining a software development environment, including the following:

- Software engineering environment

- Software test environment

- Software development library

- Software development files

## System Requirements Analysis

- This section describes the approach to be followed in system requirement analyses. System requirements analysis processes will be performed as described in the PSEMP, including the following:

- Analysis of user input

- Operational concept

- System requirements

## System Design

This section describes the approach to be followed for participating in system design.

- Systemwide design decisions

- System architectural design

## Software Requirements Analysis

- This section describes the approach to be followed for software requirements analysis. It also defines the entrance and exit criteria for the software development process.

## Software Design

- This section describes the approach to be followed for software design. It also defines the entrance and exit criteria for the software design process, including the following:

- Software architecture/preliminary design

- Software detailed design

## Software Implementation and Test/Code and Unit Test

- This section describes the approach to be followed for software code and unit testing. It also defines the entrance and exit criteria for the software code and unit test processes.

- Software code

- Unit testing preparations

- Performing unit testing

- Revision and retesting

- Analyzing and recording unit test results

## Software Integration and Testing

- This section describes the software integration activities that focus on integrating all the software components into a software element that will be further integrated with the other elements to form the systems.

- Preparing for integration and testing

- Performing integration and testing

- Revision and retesting

- Analyzing and recording integration and test results

## System Integration and Testing

- This section describes the approach to be followed for participating in system integration and testing (SIT). System integration testing will be conducted in accordance with the PSEMP. The software engineer(s) will be responsible for supporting the testing activities. These activities will include assisting with the debugging process as problems are uncovered and correcting any software related problems. Subtopics to be addressed include:

- Independence in SIT

- Testing on the target computer system

- Preparing for SIT

- Performing SIT dry runs

- Performing SIT

- Revision and retesting

- Analyzing and recording SIT results

## System Acceptance Test

- This section describes the approach to be followed for participating in system qualification testing. System acceptance testing will be conducted in accordance with the PSEMP. The software engineer(s) will be responsible for supporting the testing activities. These activities will include assisting with the debugging process as problems are uncovered and correcting any software related problems. Subtopics to be addressed include:

- Independence in system acceptance testing

- Testing on the target computer system

- System acceptance test preparation

- Performing system acceptance test dry runs

- Performing system acceptance testing

- Revision and retesting

- Analyzing and recording system acceptance test results

## Preparing for Software Use

- This section describes the approach to be followed for preparing for software use.

- Preparing the executable software

- Preparing version descriptions for user sites

- Preparing user manuals

- Installing at user sites

## Preparing for Software Transition

- This section describes the approach to be followed for preparing for software transition. Software transition consists of the preparation of all software files, including source and executables, for delivery, and updating the final version descriptions. All files will be identified and verified via recompilation and/or reference checking after that component has successfully passed the required testing and been placed into controlled libraries for inclusion in the software build.

- Preparing the executable software

- Preparing source files

- Preparing version descriptions for the support site

- Preparing the “as-built” CSCI design and other software support information

- Updating the system design description

- Preparing support manuals

- Transitioning to the designated support site

## Software Configuration Management

- This section describes the approach to be followed for software CM. The CM processes and procedures are described in the CDMP.

- Configuration identification

- Configuration control

- Configuration status accounting

- Configuration audits

- Packaging, storage, handling, and delivery

## Software Product Evaluation

- This section describes the approach to be followed for software product evaluation. Software product evaluation will be accomplished according to the program schedules established for the project.

- In-process and final software product evaluations

- Software product evaluation records, including items to be recorded

- Independence in software product evaluation

## Software Quality Assurance

- This section describes the approach to be followed for software quality assurance (QA).

- Software QA process and product evaluations

- Software QA records, including items to be recorded

- Independence in software QA

## Corrective Action

- This section describes the approach to be followed for corrective actions (i.e., problem/change reports, etc.).

## Technical and Management Reviews

- This section describes the approach to be followed for technical and management reviews. This section may reference the Project Management Plan for details.

## Other Software Development Activities

- This section describes the approach to be followed for other software development activities.

- Risk management, including known risks and corresponding strategies

- Software management indicators, including indicators to be used (i.e., metrics)

- Security and privacy

- Subcontractor management

- Interface with software independent verification and validation agents

- Coordination with associate developers

- Improvement of project processes

# Schedules and Activity Network

- The software development schedule should be coordinated with the overall project schedule provided in the PSEMP.

- This section presents the schedule information or refers to detailed software schedules published for the project, including:

- Schedule(s) identifying the activities in each build and showing initiation of each activity

- Availability of draft and final deliverables, and other milestones; and completion of each activity

- An activity network, depicting sequential relationships and dependencies among activities and identifying those activities that impose the greatest time restrictions on the project

# Program Organization and Resources

- This section describes the project organization and resources to be applied in each software build, increment, iteration, or prototype.

Table 1: Title

Figure 1: Title

# User Definitions

| DOCUMENT REVISION HISTORY |  |  |  |
| --- | --- | --- | --- |
| Version Number | Approved Date | Description of Change(s) | Created/ Modified By |